ALUBONETS
SELF-HELP GROUP

Website Upgrade Structure & Developer Guide

Functional Requirements • Member Hierarchy • Payments • Privacy • Resource Management

Purpose To translate the group’s updated governance, membership, finance and digital-transformation decisions into a clear implementation structure for the developer, while retaining the approved design direction in Design Blueprint v1.0.

Prepared for: Alubonets Self-Help Group
Reference: Vision/Constitution review document and SpectreTech Design Blueprint v1.0
Development target in blueprint: on or before 5 September 2026

# 1. Executive Development Brief

The upgraded platform should operate as two connected environments: a public-facing family website and a secure member portal. The public website should preserve the approved visual identity and public pages, while all sensitive family information, daily activities, payments, documents and internal resources should sit behind authenticated, role-based access.

Critical rule — A person cannot independently create a family branch or attach members. Only a Principal Member who has first been assigned that status by an Administrator may add family members under his/her branch.

# 2. Source-Aligned Objectives

Centralize the family member database while preserving lineage and household relationships.

Digitize contribution, payment and fund records for transparency and regular reporting.

Provide a secure repository for constitutions, minutes, agreements, historical records and other approved documents.

Provide member-only announcements, activities, events, welfare requests and communication resources.

Support welfare, education, health, economic empowerment, community initiatives and other group projects.

Use role-based permissions, account approval and security controls consistent with the blueprint direction.

# 3. Proposed Website Architecture

| Area | Main Components | Access |
| --- | --- | --- |
| Public Website | Home; About Us; Projects (public summary); Gallery (approved public images); Contact; Login | Anyone |
| Member Portal | Dashboard; Today’s Activities; Family/Branch; Payments; Welfare; Events; Resources; Projects; Profile | Registered and approved members |
| Principal Member Workspace | Add/manage attached members; family branch; profile visibility permissions; branch payment view | Principal Member only |
| Committee/Officer Workspace | Role-specific finance, meetings, welfare, projects, documents, announcements and reports | Assigned office bearers/committee |
| Admin Console | Principal-member assignment; registration approval; users/roles; finance configuration; resources; audit logs; settings | Administrator only |

# 4. User Roles and Permission Model

| Role | Core Rights | Restrictions |
| --- | --- | --- |
| Administrator | Approve/disable accounts; assign Principal Member status; assign roles; manage payment-purpose list; manage resources; configure access; view audit logs and system reports. | Should not bypass finance approval rules for disbursements merely because of system role. |
| Principal Member | Create/attach spouse, children and other approved members under own family branch; edit branch data; decide whether attached-member profiles are visible; view own branch payments and records. | Cannot create another Principal Member. Cannot move a member to another principal branch without admin-controlled transfer. |
| Attached Member (Adult) | Own login if registered/approved; view member-only activities/resources; make/record payments; view own eligible records; update permitted personal fields. | Cannot add members unless later assigned Principal Member by Admin. Profile visibility follows principal-member approval rule. |
| Child / Dependent | Stored under a Principal Member; may have no login by default; record can support lineage, education/welfare and age-based data. | No independent family management rights. Public/member-directory profile is hidden unless specifically allowed by Principal Member and permitted by age/privacy rules. |
| Office Bearer / Committee Role | Role-specific workflow: Treasurer, Secretary, Organizing Secretary, Executive/Committee, Auditor or other approved role. | Access limited to duties assigned; sensitive modules separated by least-privilege permissions. |
| Registered Member | Can access authenticated daily activities and member resources according to role. | Unregistered/public visitors cannot see internal daily activities. |

# 5. Membership and Family Hierarchy

The core data model should be a family tree/branch structure anchored on the Principal Member. This is the most important change from a flat member directory.

| Entity / Field | Developer Requirement |
| --- | --- |
| Principal Member | A normal member record with is_principal = true, assigned only by Administrator. |
| Attached Member | Every spouse, child or other approved family member must have principal_member_id linking them to one Principal Member. |
| Relationship | Required dropdown: spouse, son, daughter, child, dependent, other approved relationship. Prefer configurable values. |
| Member Status | Pending, Active, Inactive, Deceased, Resigned, Disqualified (status names can be finalized by the committee). |
| Registration State | Record-only / no login; invited; pending approval; registered/active account; suspended. |
| Lineage | Support branch/family lineage so the centralized registry can reflect family connections. |
| Profile Visibility | Principal profile may be displayed in the member directory. Attached-member profiles default to hidden; Principal Member can grant/revoke visibility. |
| Data Retention | Do not delete historical member records where finance, welfare, minutes or audit references exist; use status/archiving. |

# 6. Membership Workflow

Administrator creates/approves a registered member and, where applicable, assigns the member as a Principal Member.

Only after Principal status is active does the “Add Family Member” action appear.

Principal Member selects relationship and enters the attached member’s details.

If the attached person needs a login, the Principal Member sends an invitation or requests registration; account activation remains subject to the configured approval process.

The system stores the Principal Member linkage permanently in the member history.

Any transfer from one Principal Member to another requires Administrator approval and must be written to the audit log.

For children/dependents, login is optional; their record remains under the Principal Member and can later transition to an adult account without creating a duplicate profile.

# 7. Profiles and Privacy Rules

| Scenario | Required Behaviour |
| --- | --- |
| Principal Member directory card | Can be shown to registered members with approved fields such as name, branch, contacts/skills if permitted by data policy. |
| Attached adult member | Name/relationship may be mentioned under Principal Member. Full profile stays hidden by default. |
| Child/dependent | May be listed by name/relationship only where appropriate. No standalone profile unless Principal Member explicitly allows and the platform’s child-data privacy setting permits it. |
| Visibility approval | Store visible_to_members boolean plus changed_by, changed_at and optional expiry/review date. |
| Public website | No detailed member directory. Family/member information is a private portal function. |
| Sensitive fields | Phone, email, date of birth, identity details, beneficiary details and finance data should not be exposed in directory views by default. |

Privacy default — For attached members, especially children, use “hidden unless explicitly allowed” rather than “visible unless blocked”.

# 8. Payments and Contributions Module

The constitution requires group money to be paid to the group bank account and emphasizes contribution records, member statements and financial reporting. The upgraded platform should therefore record and reconcile payments without presenting the website itself as the custodian of the funds unless a separately approved payment-gateway integration is implemented.

## 8.1 Payment Capture

| Field | Requirement |
| --- | --- |
| Paying Member | Auto-filled from logged-in member; Admin/Treasurer may record on behalf of another member with audit trail. |
| Principal Branch | Derived automatically from principal_member_id for branch reporting. |
| Amount | KES amount, positive numeric value. |
| Purpose | Required dropdown managed by Admin/Treasurer. |
| Payment Method | Bank transfer, standing order, M-Pesa/paybill/till if later approved, cheque, or other approved method. |
| Reference | Bank/M-Pesa/transaction/reference number; unique where possible. |
| Payment Date | Date paid. |
| Proof | Optional/required upload according to method (receipt, bank slip, statement extract). |
| Verification Status | Pending, Verified, Rejected/Needs correction. |
| Verified By / Time | System audit fields. |

## 8.2 Payment Purpose Dropdown

The dropdown should work like the current website payment structure but must be configurable instead of hard-coded. Initial categories can be set from the group’s documented activities and constitution, then confirmed by the Treasurer/Committee.

| Suggested Purpose | Notes |
| --- | --- |
| Registration Fee | Constitution currently states a non-refundable registration fee. |
| Annual Subscription / Contribution | Core member contribution. |
| Emergency / Welfare Fund | For emergency kitty/welfare support. |
| Funeral Support | Life-event welfare. |
| Wedding Support | Life-event welfare. |
| Dowry Support | Life-event welfare. |
| Medical Emergency | Health/welfare support. |
| Project / Investment Contribution | Approved group investment or project. |
| Education / Bursary Support | Education and capacity-building initiative. |
| Community / Charity Initiative | Approved external/community activity. |
| Other Approved Purpose | Requires additional description. |

Account configuration — The payment destination should be the official Alubonets group account approved by the group. The account details should be stored as an Administrator-controlled finance setting (with change history), not repeated/hard-coded across pages. The uploaded source does not expose a specific account number in the readable text, so the developer should obtain the confirmed account details from the Treasurer/Committee before production deployment.

## 8.3 Finance Dashboard & Controls

Member contribution statement with filters by year, purpose and status.

Principal Member branch summary showing own and attached-member payments, subject to privacy/finance rules.

Treasurer reconciliation queue for pending payments.

Monthly and annual contribution summaries; export to Excel/PDF.

Welfare/emergency fund reporting and configurable allocation rules. The constitution currently references 20% emergency kitty and 80% reserve; implement this as a configurable rule so governance changes do not require code changes.

No outgoing payment/disbursement should be marked approved without the required committee/member authorization workflow.

Every finance edit, verification, reversal and export should be logged.

# 9. Activities, Events and Meetings

| Feature | Requirement |
| --- | --- |
| Today’s Activities | Visible only after successful member login and active registration status. |
| Calendar | Month/week/list view for meetings, welfare events, family activities, trainings and project events. |
| Activity Detail | Title, date/time, venue, organizer, description, attachments, audience, RSVP/attendance where needed. |
| Audience Control | All registered members; selected branch; committee; role; invited individuals. |
| Meeting Records | Link meeting agenda, minutes, attendance and resolutions to the event record. |
| Notifications | In-app notification; optional email/SMS/WhatsApp integrations can be added later. |

# 10. Resource and Document Management

The website should manage the group’s digital resources as a structured repository rather than a simple download page. This directly supports the vision of a common repository of records and the constitution’s list of books/documents.

| Resource Type | Examples | Access / Controls |
| --- | --- | --- |
| Governance | Constitution, policies, operational guidelines, resolutions | Versioned; approved current version highlighted; restricted editing. |
| Meetings | Agendas, minutes, attendance, action trackers | Linked to meeting/event; committee uploads; member access as approved. |
| Finance | Annual reports, contribution summaries, budgets, audited statements | Treasurer uploads; member-readable reports; sensitive working files restricted. |
| Projects | Proposals, budgets, progress reports, photos, contracts | Project team/committee edit; member view based on project. |
| Welfare | Guidelines, forms, approved notices | Restricted where personal welfare details are involved. |
| Education/Health | Training materials, bursary resources, health information | Member resource library. |
| Historical Archive | Family history, agreements, approved photos/records | Metadata, categories, search, archive status. |

## 10.1 Required Resource Features

Folder/category and tag structure plus full-text/metadata search.

Upload metadata: title, category, description, owner, date, version, visibility, related meeting/project, retention status.

Role-based view/download/upload/edit/delete/archive permissions.

Version history instead of overwriting important governance/finance documents.

Preview common files where technically feasible; otherwise secure download.

File size/type validation, malware scanning if supported, and safe filenames.

Audit log for upload, replacement, download of sensitive resources and deletion/archive actions.

Backups and a restore process.

# 11. Dashboard Structure

| Dashboard | Recommended Widgets / Actions |
| --- | --- |
| Member | Today’s activities; next event; payment status; latest notices; recent resources; welfare/project updates; family branch link. |
| Principal Member | Branch member count; pending invitations; attached-member visibility controls; branch payments; upcoming family activities; add family member. |
| Treasurer | Collections this month/year; pending verification; arrears/expected contributions; purpose breakdown; bank-reconciliation queue; finance reports. |
| Secretary | Upcoming meetings; agenda/minutes workflow; notices; attendance; resolutions/action items; document repository. |
| Organizing Secretary | Activities/events; invitations; attendance; logistics; announcements; community engagements. |
| Admin | Member totals; Principal Members; pending registrations; roles/permissions; payment settings; resources; audit/security; system health. |

# 12. Suggested Navigation

| Public Navigation | Authenticated Member Navigation |
| --- | --- |
| Home | Dashboard |
| About Us | Today / Activities |
| Projects | My Family / Branch |
| Gallery | Payments & Statements |
| Contact Us | Welfare |
| Login / Member Portal | Events & Meetings |
|  | Projects & Initiatives |
|  | Resources / Documents |
|  | Directory |
|  | My Profile |
|  | Notifications |

# 13. Core Data Model

| Table / Object | Important Fields |
| --- | --- |
| users | id, email/phone, password/auth provider, account_status, last_login, 2FA fields |
| members | id, user_id nullable, principal_member_id nullable, is_principal, relationship, names, DOB, contacts, branch/lineage, member_status, registration_date |
| profile_visibility | member_id, visible_to_members, allowed_fields, approved_by_principal_id, updated_at |
| roles / permissions | role, permission, scope, active dates |
| payments | member_id, principal_member_id, amount, purpose_id, method, reference, date, proof, verification_status, verified_by |
| payment_purposes | code, label, active, sort_order, accounting_category |
| fund_allocations | payment_id or period, fund bucket, percentage/amount, rule_version |
| activities / events | type, title, datetime, venue, audience, organizer, description, status |
| resources | title, category, file, version, visibility, owner, related_entity, archive status |
| projects | name, description, status, budget summary, dates, owners |
| welfare_requests | requester, beneficiary, category, amount/support, status, approvals, confidentiality level |
| audit_logs | actor, action, entity, old_value/new_value summary, timestamp, IP/device where appropriate |

# 14. Key Business Rules / Acceptance Criteria

Admin is the only role that can assign or remove Principal Member status.

The “Add Member” function is unavailable to non-principal members.

Every attached member must resolve to exactly one Principal Member at any point in time.

Children/dependents are stored under a Principal Member and do not automatically receive login accounts.

Attached-member profile pages are hidden by default and become visible only after Principal Member permission, subject to child/privacy restrictions.

Unregistered or inactive users cannot view “Today’s Activities” or other private activity feeds.

Every payment requires a purpose selected from the active dropdown list.

Payment destination details are pulled from the active Alubonets finance setting.

Payments can be verified/rejected only by authorized finance roles and each action is audited.

Resources support category, visibility, version, search and access-control metadata.

Important governance and finance documents cannot be permanently overwritten without version/history retention.

Role-based access is enforced server-side, not only by hiding menu items in the browser.

Authentication is production-ready before launch; the blueprint’s “any email/password” preview behavior must not remain in production.

Mobile responsiveness and accessibility should be completed before production deployment, consistent with the blueprint’s stated plan.

# 15. Security and Data Protection Requirements

Use secure authentication, password hashing, email/phone verification and optional/required two-factor authentication for privileged roles.

Enforce least-privilege role permissions at API/backend level.

Encrypt traffic using HTTPS; protect uploaded files with authorized access checks.

Keep audit logs for member changes, role changes, profile-visibility changes, finance actions and document administration.

Provide session timeout, account lock/rate limiting and secure password reset.

Back up database and document storage; document restoration procedures.

Avoid exposing member PII in public pages, URLs, logs or downloadable reports without authorization.

For child/dependent information, collect only necessary data and default to restricted visibility.

# 16. Developer Implementation Priority

| Phase | Priority Deliverables |
| --- | --- |
| P1 - Foundation | Authentication; member/Principal hierarchy; roles/permissions; audit logging; database migrations. |
| P2 - Member Experience | Member dashboard; family branch; profile privacy; Today’s Activities; directory. |
| P3 - Finance | Payment settings/account display; purpose dropdown; payment capture; verification; statements; reports. |
| P4 - Resources & Governance | Document repository; meetings/minutes; announcements; events/calendar; versioning. |
| P5 - Welfare/Projects | Welfare requests; project tracking; education/health/community resource areas. |
| P6 - QA & Launch | Responsive design; accessibility; security testing; backup/restore test; UAT; production deployment. |

# 17. Decisions the Developer Should Confirm Before Coding

Exact official Alubonets account name/number/payment channel to display and who is authorized to change it.

Final list of payment purposes and whether any purpose has a fixed amount or due date.

Whether attached adult members can independently pay and view statements, or whether all branch payments are managed through the Principal Member.

Which attached-member fields may be shown when a Principal Member grants profile visibility.

At what age a child/dependent can receive an independent login and whether the Principal Member relationship remains visible after that transition.

Final office-bearer roles and each role’s permission matrix.

Which documents are visible to all registered members versus committee-only.

Whether the constitutional 20% emergency / 80% reserve rule remains current and should be automated.

Whether welfare approvals require a digital workflow and the number/roles of approvers.

Whether integrations are required now (M-Pesa, bank, email, SMS, WhatsApp) or in a later phase.

# 18. Notes Against the Existing Blueprint

The blueprint already establishes the public pages, an Admin Dashboard structure, and a design system using Deep Navy (#083378), Orange (#F07602), Dark Navy (#142033), and an off-white neutral background, with Sora/Inter typography. The new requirements above should be implemented within that visual direction rather than treated as a redesign.

| Blueprint Item | Upgrade Guidance |
| --- | --- |
| Home / About / Projects / Gallery / Contact | Retain as public pages, but ensure private family activities and member records do not leak into public content. |
| Admin Dashboard | Extend member management to support Admin-assigned Principal Members and branch relationships. |
| Contributions / Finance modules | Add payment-purpose dropdown, official account settings, reconciliation, member statements and fund reporting. |
| Events | Separate public events (if any) from private daily/member activities. |
| Documents | Expand to full resource repository with permissions, categories, versions and audit history. |
| Roles & Permissions | Implement granular backend enforcement for Admin, Principal Member, office bearers, committee and normal members. |
| Authentication | Replace preview-only login behavior with approved registration, secure authentication, role-based access and 2FA for privileged accounts. |

# 19. Final Developer Handover Summary

Build around the family branch — The central implementation model is: Administrator → Principal Member → Attached Members/Children. Payments, profiles, activities and resources should respect this hierarchy and the role/visibility rules attached to it.

This guide should be used alongside the Design Blueprint v1.0 and the Alubonets vision/constitution material. Where a functional rule in this guide requires a governance decision (for example exact finance allocation, profile fields or age thresholds), the developer should make it configurable and obtain committee confirmation rather than embedding an assumption in code.